## Product: Cohort Delivery Dashboard (L1 Detox Program Pilot)

# 1️⃣ Objective of V0

To reduce repetitive support queries (especially Zoom link and recording requests) for the L1 10+2 Day Detox Program by providing a structured, day-based dashboard for new batch users.

This is NOT a full app.
 This is a focused operational tool to reduce support chaos.

# 2️⃣ Target Pilot Segment

- Program: L1 10+2 Detox

- Batch Size: 50–60 users per intake

- Intakes: Twice per week

- Current Problem:

  - 40–50 daily Zoom link queries

  - 5–10 daily recording resend queries

  - Notes lost in WhatsApp chats

  - Manual support overload

We will test V0 only with new batch users (not old groups).

# 3️⃣ Core Problem We Are Solving

Coaches and support staff are overwhelmed by repetitive operational queries due to:

- WhatsApp group noise

- Lost session links

- Recording resend requests

- Confusion about daily materials

- Manual onboarding

V0 focuses ONLY on reducing these logistical queries.

# 4️⃣ Scope of V0 (Strict Scope Freeze)

V0 will contain ONLY the following 4 modules:

## 🔹 Module 1: Batch Dashboard

User sees:

- Program Name (L1 Detox)

- Start Date

- End Date

- Current Day (auto calculated)

- Countdown (Day X of 12)

Day number logic:
 Current Date – Start Date = Active Day

No manual tracking required.

## 🔹 Module 2: Daily Zoom Section

For the current day:

- Zoom Link (clearly visible)

- Session Timing

- “Join Now” Button

Goal:
 Eliminate “Where is the link?” messages.

## 🔹 Module 3: Day-Based Content Library

Structured daily unlock system:

If user is on Day 4:

- Day 1–4 unlocked

- Day 5–12 locked

Each day includes:

- Notes (PDF or text)

- Recording link

Goal:
 Eliminate recording resend requests and confusion.

## 🔹 Module 4: FAQ + Structured Query Form

FAQ Section:

- Static list of common questions

- Search functionality

If user doesn’t find answer:

- Submit Question Form

- Dropdown category (Link / Diet / Technical / Other)

- Message field

Submission goes to:

- Admin dashboard

- Email notification to support

No WhatsApp automation in V0.

Goal:
 Reduce personal DM chaos.

# 5️⃣ What We Are NOT Building (Important)

To avoid feature creep, V0 will NOT include:

- Payment gateway

- Community chat

- Attendance tracking

- Multi-program system

- Role-based access complexity

- AI-based FAQ

- WhatsApp automation

- Native mobile app

- Analytics dashboard

- Diet personalization

- Notifications engine

This is strictly an operational clarity tool.

# 6️⃣ Success Metrics (Pilot Measurement)

Before Pilot:

- ~150 total daily support queries

- ~40–50 link-related

- ~5–10 recording-related

After V0 Deployment (New Batch Only):
 Measure:

- Reduction in link queries

- Reduction in recording resend requests

- Total support drop from new batch

Success Benchmark:
 Even 20–30% reduction = validation
 40%+ reduction = strong validation

# 7️⃣ Technical Approach

Frontend:

- Simple web dashboard

- Mobile-friendly (since users are WhatsApp-first)

Backend:

- User login

- Batch assignment

- Date-based unlock logic

- Admin panel for:

  - Uploading links

  - Uploading notes

  - Uploading recordings

  - Viewing submitted queries

Build Tools:
 Lovable / Bolt / Cursor + tech support assistance.

Focus:
 Functional > Beautiful

# 8️⃣ Deployment Strategy

Phase 1:

- Build internally

- Test with 5–10 dummy accounts

Phase 2:

- Onboard 50–60 new batch users

- Replace WhatsApp link posting with dashboard access

Phase 3:

- Monitor support metrics for 7–10 days

# 9️⃣ Positioning (Internal Only)

This is NOT:
 “Another coaching app.”

This is:
 “A Cohort Delivery System that reduces repetitive support queries.”

# 🔟 Future Scope (Post Validation – Not Now)

If V0 proves successful:

Phase 2 Considerations:

- Multi-batch management

- Notification system

- WhatsApp integration

- Advanced admin tools

- Cohort scaling tools

- Branded version

But none of this is part of V0.

# Final Alignment

The goal of V0 is NOT:

- To impress

- To scale

- To be perfect

The goal is:
 To prove operational reduction of chaos.

# Your Only KPI

Not signups.
 Not users.
 Not revenue.

Only this:

% reduction in repetitive operational queries from new batch.

Everything else is noise.